Agile Model:

Agile project management is based on an incremental, iterative approach. Instead of in-depth planning at the beginning of the project, Agile methodologies are open to changing requirements over time and encourages constant feedback from the end users. The goal of each iteration is to produce a working product.

Product backlog: The product backlog is not a list of things to be completed, but rather it is a list of all the desired features for the product. Sprint planning: Before each sprint, the Product Owner presents the top items on the backlog in a sprint praodlanning meeting. The team determines the work they can complete during the sprint and moves the work from the product backlog to the sprint backlog.

Agile have 2 Methodologies:

- Scrum

- Kanban

We under the Scrum Methodologies: Scrum is a subset of Agile and one of the most popular process frameworks for implementing Agile

Roles in Scrum:

- Product Owner

- Scrum Master

- Scrum Team (Developer and Tester)

Product Owner: The Scrum Product Owner has the vision of what to build and conveys that to the team. He or she focuses on business and market requirements, prioritizing the work that needs to be done, managing the backlog, providing guidance on which features to ship next, and interacting with the team and other stakeholders to make sure everyone understands the items on the product backlog.

Scrum Master: Often considered the coach for the team, the Scrum Master helps the team do their best possible work. This means organizing meetings, dealing with roadblocks and challenges, and working with the Product Owner to ensure the product backlog is ready for the next sprint

Scrum Team: The Scrum Team is comprised of five to seven members. Unlike traditional development teams, there are not distinct roles like programmer, designer, or tester. Everyone on the project completes the set of work together.

Agile Meetings:

- Grooming: Client and product Owner Discuss the project related information and Get the Requirement from Client

- Once get the project from client next Product owner and Scrum will conduct the sprint planning Meeting :  Sprint planning is a stage in Agile methodologies in which teams decide which tasks to complete in an upcoming sprint and how that work will be achieved. A sprint planning meeting is a meeting that is dedicated to planning the next sprint.

What is meant by Sprint?

Sprint is a short, time-boxed iteration (usually 1-4 weeks) where a Scrum team works to complete a set amount of prioritized work, resulting in a potentially shippable product increment.

What is meant by Epic?

epic is a large, complex body of work that serves as a high-level goal or feature and is too big to be completed in a single sprint

Epics are broken down into smaller, manageable user stories, which are then completed in multiple sprints over time. This hierarchical structure helps teams organize work, track progress, align stakeholders, and maintain flexibility while delivering incremental value towards a larger objective.

What is meant by User stories?

Written as the smallest unit of work, they focus on providing value to the user and help guide planning, prioritization, and development within an iterative process by breaking down features into manageable, sprint-sized pieces.

- Once sprint planning completed after product owner assign the task to scrum master. Then scrum building the Scrum Team(Dev and Tester) then conduct the kickoff meeting
An agile kickoff meeting, also known as an inception, is a session to align the team on the project's vision, goals, scope, and roles, establishing shared understanding and buy-in before work begins.

- Daily Scrum meetings or daily stand up Meeting: The Daily Scrum is a 15-minute stand-up meeting that happens at the same time and place every day during the sprint. During the meeting each team member talks about what they worked on the day before, what they’ll work on today, and any roadblocks.

- Sprint review meeting: At the end of each sprint, the team presents the work they have completed as a live demo rather than a presentation. Sprint retrospective meeting: Also at the end of each sprint, the team reflects on how well Scrum is working for them and talks about any changes that need to be made in the next sprint.